Team Charter

Jaxon Doolittle

Ivan Herndon
Georgia Southwestern State University
CSCI 6320: Advanced Software Engineering
Dr. Jonathan Hobbs
January 26, 2026

# Roles & Responsibilities

Project Manager & QA (Jaxon Doolittle)

- Responsible for the product vision, scope management, and ensuring deliverables meet the "Beta" deadline.

- Manages the project board (backlog), schedules syncs, and handles submission of non-technical documentation.

- Responsible for testing and QA.

Lead Architect & Docs Lead (Ivan Herndon)

- Responsible for technical decision-making, code structure, and API selection.

- Owns the repository organization, CI/CD pipeline setup, and final code reviews before merging to main.

- Responsible for taking the lead on writing documentation.

# Communication Plan

- Primary Channel: Microsoft Teams.

- Response Expectation: Members are expected to acknowledge messages within 24 hours during the week.

- Meeting Cadence:

  - Weekly Sync:

    - Tuesday at 1:00 PM MST (Assign goals and preview the week’s work)

    - Thursdays at 1:00 PM MST (Review progress, assign next week's tasks).

  - Ad-Hoc Engineering Syncs: As needed for pair programming or resolving merge conflicts.

# Definition of "Done"

A task or feature is considered "Done" only when:

- Code Complete: The code runs locally without errors.

- Peer Review: A Pull Request (PR) has been opened, reviewed by the partner, and approved.

- Clean Merge: The code merges into the main branch with no conflicts.

- Documentation: Any new setup steps or API keys are documented in the README.

# Decision-Making Process

- Consensus First: We aim for unanimous agreement on all decisions.

- Tie-Breaker Protocol:

  - Technical Disputes: If we disagree on implementation (e.g., which library to use), the Lead Architect (Ivan) has the final vote.

  - Scope/Product Disputes: If we disagree on features (e.g., what to cut for time), the Project Manager (Jaxon) has the final vote.

- Deadlocks: If a decision blocks progress for more than 48 hours, we will consult the professor for guidance.

# Contribution Expectations & Accountability

- Commitment: Both members agree to contribute consistently throughout the semester, not just before deadlines.

- Code Hygiene: "Leave the code better than you found it." No direct pushes to main are allowed; all changes must go through a branch + PR.

- Absence Policy: If a member cannot meet a deadline due to work/personal issues, they must notify the team at least 48 hours in advance so workload can be adjusted.

- Escalation: If a member is unresponsive for more than 4 days without notice, the issue will be raised to the course instructor.